Strategic Realignment: Capstone MVP Scope & Architecture

1. Executive Summary

Following the Week 7 progress review and a technical assessment of the proposed six-layer architecture, the project should be strategically realigned toward a Minimum Viable Product (MVP).

The original enterprise architecture—incorporating Kafka, InfluxDB, Physics-Guided Neural Networks, full 3D GIS visualization, and MLOps—is technically ambitious and potentially suitable for a long-term production roadmap. However, implementing the complete architecture within the remaining 12-week capstone timeline introduces significant integration, infrastructure, and delivery risks.

The recommended approach is therefore to prioritize a polished, integrated, and demonstrable MVP that preserves the project's strongest differentiator: the Flowgard reconciliation engine.

The objective is not to reduce the technical value of the project, but to concentrate effort on the components that provide the highest demonstrable impact within the available timeframe.

2. Strategic Decision

The project will transition from a complex distributed enterprise architecture to a high-impact monolithic pipeline for the capstone demonstration.

The MVP will prioritize:

● Reliable data processing

● Flowgard-based equipment health reconciliation

● Validated machine-learning predictions

● Explainable AI

● Remaining Useful Life (RUL) confidence estimation

● Automated alerting

● Interactive visualization

● End-to-end system integration

Enterprise infrastructure components that do not materially improve the capstone demonstration will be deferred.

This approach allows the team to demonstrate a complete working solution rather than an incomplete collection of advanced components.

3. MVP Architecture

3.1 Data Layer

The synthetic dataset will be loaded directly using Pandas and CSV files.

This removes the need to implement and maintain Kafka and InfluxDB during the capstone period.

The simplified pipeline will be:

CSV Dataset → Pandas Processing → Feature Engineering → Flowgard Reconciliation → ML Prediction → Explainability → API → Frontend

This provides a straightforward and reproducible development environment while maintaining the core analytical functionality.

3.2 Flowgard Reconciliation Engine

Flowgard will remain the core technical differentiator of the project.

The reconciliation engine will calculate the residual between actual and simulated pressure: Pressure Residual = Actual Pressure − Simulated Pressure

The resulting residual will be used to derive a Health Deviation Index, providing an additional signal for identifying abnormal pump behaviour.

This component is particularly important because it differentiates the project from a conventional predictive-maintenance dashboard that relies only on historical sensor features.

3.3 Machine Learning and Explainability

The validated machine-learning models will be integrated into the MVP.

The current target model performance is approximately 94.2% accuracy, subject to final validation after Flowgard features are incorporated.

The system will additionally implement:

● Monte Carlo Dropout for estimating uncertainty and generating RUL confidence intervals.

● SHAP for explaining model predictions and identifying the features contributing most strongly to a predicted failure.

The combination provides both prediction and explainability, allowing users to understand not only what the system predicts but also why.

3.4 Alerting

For the capstone demonstration, the alerting layer will use:

● Email notifications

● Browser push notifications

Telco-based SMS integration will be deferred.

This keeps the alerting workflow functional while avoiding unnecessary integration complexity and external dependencies.

3.5 Frontend

The frontend will continue to use Next.js.

However, visualization scope will be controlled carefully to ensure that frontend development does not become the project's primary bottleneck.

The dashboard will focus on:

● Pump health

● Failure predictions

● RUL estimates

● Confidence intervals

● SHAP explanations

● Pipeline station status

● Alerts

● Flowgard health deviations

4. 3D Visualization Strategy

The project will retain a 3D component to preserve the intended visual impact while avoiding the complexity of a full 3D GIS implementation.

What We Will Build

A single interactive 3D pump model will be developed using an appropriate visualization framework such as React Three Fiber or Plotly.

The pump model will represent key components including:

● Bearing

● Impeller

● Seal

Component states will dynamically respond to model outputs and SHAP feature importance.

This creates a direct visual relationship between the machine-learning prediction and the physical pump components.

What We Will Defer

The following will not form part of the MVP:

● Full 3D GIS terrain

● Full 3D mapping of Kenya

● Complex geospatial infrastructure modelling

Instead, the system will use a lightweight 2D Leaflet or Mapbox m

ap to provide pipeline and station-level geographical context.

Expected Benefit

This compromise preserves the project's "WOW" factor while substantially reducing frontend development and integration time.

The team can therefore spend more time ensuring that the underlying prediction, reconciliation, alerting, and explanation workflows are reliable.

5. Updated Implementation Timeline

Week Primary Milestone Expected Outcome

Week 8 Data & ML Integration

Finalize the data pipeline and retrain/validate ML models using integrated Flowgard features.

Weeks 9–10

Frontend & API Integration

Establish the Next.js dashboard, 2D map, static 3D pump model, and connect the backend REST APIs.

Week 11 Full System Integration

Week 12 Finalization & Demonstration

Connect predictions, alerts, SHAP explanations, RUL confidence intervals, and dynamic 3D component states.

Conduct dress rehearsal, fix critical issues, record the demonstration, and finalize presentation materials.

6. Scope: Build vs Defer Build for MVP

● Pandas/CSV data pipeline

● Flowgard reconciliation engine

● Health Deviation Index

● Validated ML models

● RUL prediction

● Monte Carlo Dropout

● SHAP explainability

● Email alerts

● Browser push notifications

● Next.js frontend

● 2D pipeline map

● Interactive 3D pump model

● REST API integration

● End-to-end demonstration

Defer to Future Enterprise Roadmap

● Kafka-based streaming architecture ● InfluxDB/time-series infrastructure ● Physics-Guided Neural Networks ● Full 3D GIS terrain

● Nationwide 3D pipeline visualization ● Production-grade MLOps infrastructure ● Telco SMS integration

● Large-scale distributed deployment

These components should not be viewed as rejected technologies. They represent potential Phase 2 / enterprise-scale extensions once the MVP has been validated.

7. Key Risks Mitigated

The MVP approach directly reduces several project risks:

Integration Risk

Fewer distributed services and infrastructure dependencies mean fewer points of failure during integration.

Development Risk

The team can focus on delivering core functionality rather than spending significant time configuring infrastructure.

Timeline Risk

Complex components are deliberately deferred, increasing the probability of completing the system before Week 12.

Demonstration Risk

A smaller but fully integrated system is more reliable for a live demonstration than a larger system with partially implemented components.

Team Burnout

Reducing unnecessary technical complexity allows the team to concentrate on quality, testing, documentation, and presentation.

8. Success Criteria

The MVP should be considered successful if it can demonstrate the following complete workflow:

Pump Data → Flowgard Reconciliation → Health Deviation → ML Prediction → RUL & Confidence → SHAP Explanation → Alert → Dashboard Visualization

A successful demonstration should allow a reviewer to see:

1. Pump telemetry entering the system.

2. Flowgard calculating the pressure residual.

3. The Health Deviation Index being updated.

4. The ML model generating a prediction.

5. RUL and confidence information being displayed.

6. SHAP identifying influential failure factors.

7. An alert being triggered when predefined conditions are met.

8. The affected pump components being reflected visually in the 3D model. This end-to-end workflow should take priority over additional features.

9. Immediate Action Required

The team should now:

1. Review the proposed MVP scope.

2. Confirm alignment on the architecture and priorities.

3. Freeze the technical baseline once consensus is reached.

4. Avoid introducing additional major technologies unless they are essential to the MVP.

5. Focus development on integration, reliability, testing, and demonstration readiness.

The remaining development period should be treated as an execution phase rather than an architecture-exploration phase.

10. Final Recommendation

The project already has a strong technical foundation and a clear differentiator through the Flowgard reconciliation approach.

The recommended strategy is therefore to build less, but integrate better.

A complete MVP demonstrating reconciliation, predictive maintenance, explainable AI, uncertainty estimation, alerting, and interactive visualization will provide substantially more value than an ambitious enterprise architecture that cannot be fully integrated within the capstone timeframe.

The enterprise components remain valuable as a future roadmap. For the current capstone, however, the priority should be:

Reliable → Integrated → Explainable → Demonstrable → Polished

Once the MVP scope is approved, the architecture should be frozen and the team should proceed directly into implementation and integration.